AI RESCUE DRONE AGENT

Prototype Development Plan & Team Work Division

21CSC206T — Artificial Intelligence | Project Review

Submission Deadline: Tomorrow 8:00 AM

| Member 1 | Member 2 | Member 3 |
| --- | --- | --- |
| Bhoomika Poddar RA2411026010571 AI Core & Algorithms | Farzan Alam RA2411026010573 Simulation & Integration | Akshit Gaurana RA2411026010576 Frontend UI & Demo |

# 1. Prototype Overview

The working prototype will be a Python-based interactive simulation of an AI Rescue Drone navigating a grid environment to locate victims. It implements BFS, DFS, and A* search algorithms with a visual frontend, demonstrating the core AI agent behavior described in your presentation.

The prototype has three clearly separable components that map perfectly to your three-member team:

- AI Core & Algorithms (Member 1 — Bhoomika)

- Simulation Backend / Grid Engine (Member 2 — Farzan)

- Frontend UI & Demo Presentation (Member 3 — Akshit)

# 2. Prototype Architecture

The full prototype is a single-repo Python project with three modules:

| Module | File(s) | Description |
| --- | --- | --- |
| AI Core | algorithms.py | BFS, DFS, A* implementations + heuristics |
| Grid Engine | environment.py, main.py | Grid world, drone agent, victim placement, obstacle logic |
| Frontend UI | app.py (Streamlit) | Interactive grid visualizer, controls, stats panel |

# 3. Member 1 — Bhoomika Poddar

ROLE: AI Core Developer — Search Algorithms

## 3.1  What to Build

Create the file algorithms.py containing three search algorithm implementations that operate on the grid environment object passed from the simulation layer.

BFS (Breadth-First Search)

- Use Python collections.deque for the open frontier queue

- Track visited cells in a set to avoid revisits

- Return: the path as a list of (row, col) tuples from start to victim

- Return: total nodes explored (for comparison stats)

DFS (Depth-First Search)

- Use Python list as a stack (append/pop)

- Same visited tracking and return format as BFS

- Note: DFS may return non-optimal paths — this is correct behaviour

A* Search

- Use Python heapq (priority queue) with (f_cost, node) tuples

- g_cost = steps taken so far, h_cost = Manhattan distance to victim

- f_cost = g_cost + h_cost

- Return path and nodes explored

## 3.2  Exact Code Template to Start From

Create /src/algorithms.py with this structure:

from collections import deque

import heapq

def bfs(grid, start, goal):  ...returns (path, explored_count)

def dfs(grid, start, goal):  ...returns (path, explored_count)

def astar(grid, start, goal): ...returns (path, explored_count)

## 3.3  Deliverables & Checklist

| Task | Status | ETA |
| --- | --- | --- |
| BFS implementation with path + node count return | [ ] Done | Tonight |
| DFS implementation with path + node count return | [ ] Done | Tonight |
| A* with Manhattan heuristic | [ ] Done | Tonight |
| Test all 3 on a sample 10x10 grid (print path) | [ ] Done | Tonight |
| Hand off algorithms.py to Member 2 for integration | [ ] Done | Early Morning |

# 4. Member 2 — Farzan Alam

ROLE: Simulation Backend & Integration Lead

## 4.1  What to Build

Create environment.py (the grid world model) and main.py (the integration layer that ties algorithms + environment together). This is the backbone of the project.

environment.py — Grid World

- Grid class: 2D numpy array, configurable size (default 15x15)

- Cell types: 0 = free, 1 = obstacle, 2 = victim, 3 = drone path

- Method generate_map(obstacle_density): randomly place obstacles using numpy

- Method place_victim(): random free cell as victim location

- Method place_drone(): random free cell (not victim) as start position

- Method get_neighbours(pos): return walkable adjacent cells (up/down/left/right)

- Method is_valid(pos): bounds check + obstacle check

main.py — Integration & Run Logic

- Import Grid from environment.py and all 3 algorithms from algorithms.py

- Instantiate grid, place drone + victim, show grid in console

- Run all 3 algorithms, collect path + node count for each

- Print comparison table: Algorithm | Path Length | Nodes Explored

- Mark the winning path on the grid (A*) and display final grid

- Export results dict so Streamlit UI can import it (via session or direct call)

Coordinate with teammates

- Sync with Bhoomika on the function signatures of algorithms.py FIRST before writing main.py

- Provide Akshit with a run_simulation() function that returns: {grid, path_bfs, path_dfs, path_astar, stats}

## 4.2  Key Data Structures

| Variable | Type | Purpose |
| --- | --- | --- |
| grid.map | np.ndarray (N x N) | Main grid state — 0=free, 1=obstacle, 2=victim |
| start | (row, col) tuple | Drone starting cell |
| goal | (row, col) tuple | Victim cell location |
| path | List of (row,col) tuples | Ordered list of cells from start to goal |
| stats dict | {'bfs': {...}, 'dfs': {...}, 'astar': {...}} | Algorithm comparison data |

## 4.3  Deliverables & Checklist

| Task | Status | ETA |
| --- | --- | --- |
| Grid class with generate_map, place_victim, place_drone | [ ] Done | Tonight |
| get_neighbours() and is_valid() methods working | [ ] Done | Tonight |
| main.py imports + runs all 3 algorithms on same grid | [ ] Done | Tonight |
| Comparison stats printed to console correctly | [ ] Done | Tonight |
| run_simulation() function ready for Streamlit to call | [ ] Done | Early Morning |
| Integration tested with Bhoomika's algorithms.py | [ ] Done | Early Morning |

# 5. Member 3 — Akshit Gaurana

ROLE: Frontend UI & Demo Lead

## 5.1  What to Build

Create app.py — a Streamlit web app that provides an interactive visual interface for the drone simulation. This is what the evaluators will see and interact with.

Streamlit App — app.py

- Install: pip install streamlit

- Run with: streamlit run app.py

Sidebar Controls

- Grid Size slider (10 to 25)

- Obstacle Density slider (0.1 to 0.4)

- Algorithm selector: radio buttons — BFS / DFS / A*

- 'Generate New Map' button — calls run_simulation()

- 'Run Selected Algorithm' button — shows just that path

Main Panel — Grid Visualization

- Display the grid as a colour-coded matplotlib figure (use st.pyplot())

- Colour scheme: White=free, Black=obstacle, Red=victim, Blue=drone start, Green=path

- Show path length and nodes explored below the grid

Stats Comparison Panel

- Table or bar chart comparing BFS vs DFS vs A* on: path length, nodes explored

- Highlight A* as the winner with a note

Demo Readiness

- Prepare a 2-minute live demo walkthrough: generate map → run all 3 → compare → show A* path

- Take screenshots of the running app for the review slides/report

## 5.2  Quick Streamlit Starter Structure

import streamlit as st

import matplotlib.pyplot as plt

import numpy as np

from main import run_simulation  # Farzan's function

st.title('AI Rescue Drone Agent')

size = st.sidebar.slider('Grid Size', 10, 25, 15)

density = st.sidebar.slider('Obstacle Density', 0.1, 0.4, 0.2)

algo = st.sidebar.radio('Algorithm', ['BFS', 'DFS', 'A*'])

## 5.3  Deliverables & Checklist

| Task | Status | ETA |
| --- | --- | --- |
| Streamlit app scaffolding with sidebar controls | [ ] Done | Tonight |
| Grid displayed as colour-coded matplotlib figure | [ ] Done | Tonight |
| Path overlay on grid for selected algorithm | [ ] Done | Tonight |
| Stats comparison table/chart (BFS vs DFS vs A*) | [ ] Done | Tonight |
| Integration tested with Farzan's run_simulation() | [ ] Done | Early Morning |
| Demo walkthrough prepared (2 min) | [ ] Done | Before 8 AM |

# 6. Tonight's Timeline

All times are approximate. Work in parallel — Member 2 can start environment.py independently while waiting for Member 1's algorithms.py.

| Time | Who | Milestone |
| --- | --- | --- |
| Now — 11 PM | Member 1 (Bhoomika) | Complete algorithms.py (BFS + DFS + A*), test locally |
| Now — 11 PM | Member 2 (Farzan) | Complete environment.py (Grid class, all methods) |
| Now — 11 PM | Member 3 (Akshit) | Streamlit app scaffolding + grid display working |
| 11 PM — 1 AM | Member 2 (Farzan) | Write main.py, integrate algorithms.py, test full pipeline |
| 11 PM — 1 AM | Member 3 (Akshit) | Connect Streamlit to main.py, add path overlay + stats |
| 1 AM — 2 AM | All 3 together | Integration & bug fixing — run full demo end to end |
| 2 AM — 4 AM | Buffer | Fix bugs, polish UI, take screenshots |
| 4 AM — 7 AM | Member 3 (Akshit) | Prepare demo walkthrough, update slides if needed |
| By 7:30 AM | All | Final run-through — everything must work before 8 AM |

# 7. Setup & Dependencies

One member should set up the shared repo and install dependencies immediately.

## 7.1  Install Everything (run once)

pip install numpy matplotlib streamlit

streamlit run app.py

## 7.2  Project Folder Structure

rescue-drone-agent/

├── algorithms.py    ← Bhoomika

├── environment.py   ← Farzan

├── main.py          ← Farzan

└── app.py           ← Akshit

# 8. Integration Notes

To make member hand-offs smooth, agree on these interfaces before starting:

- Bhoomika's functions must accept: (grid_map: np.ndarray, start: tuple, goal: tuple)

- Farzan's run_simulation() must return a dict with keys: grid, start, goal, paths (dict of algo→path), stats (dict of algo→{path_len, nodes_explored})

- Akshit's app.py must import run_simulation from main and never call algorithms.py directly

- Use a shared WhatsApp/Discord group to send your .py files as soon as they are ready — don't wait until the end

- If any algorithm returns None (no path found), handle it gracefully in both main.py and app.py

# 9. Quick Tips

- Start with a small 10x10 grid for testing — switch to 15x15 only once things work

- A* is the star of the show — make sure it always finds the optimal path

- If Streamlit import errors arise, restart terminal and re-run pip install

- For the demo, set obstacle density to ~0.20 — too high and no path can be found

- Use st.session_state in Streamlit to avoid re-running simulation on every slider interaction

- Screenshots of the running app are gold for the review — take them as you go

Good luck — you've got this! 🚁

Team 571 | 573 | 576 — AI Rescue Drone Agent